SmartBrewApp MVP

Development Progress Summary – Week 1

Report Date: February 23, 2026

# 1. High-Level Overview

During Week 1 of MVP development, the SmartBrewApp team completed the core infrastructure and two critical features enabling product discovery. This week focused on establishing the data pipeline, UI foundation, and search capability—the essential user-facing functionality for the first half of our Minimum Viable Product.

## Tasks Completed This Week:

CSV product data loading pipeline with Papa Parse integration

Product type definitions and data schema

HomeScreen with product grid display and navigation

Search/filter functionality with real-time query matching

Cart context state management with inventory validation

Error handling and loading states

Sample product data with 8 SKUs

# 2. Type of Functionality Accomplished This Week

## Feature 1: Product Browsing (Product Grid)

Successfully implemented the Home screen that displays SmartBrew products in a scrollable list with complete product information:

Product name, price, roast type, grind type, and size

Real-time stock availability indicator

Navigation to individual product detail screens

Async CSV loading with loading state indicator

Error handling with user-friendly error messages

Data model supports 8+ product SKUs with full attributes

## Feature 2: Search / Filter Products

Fully implemented search bar that enables real-time filtering across product attributes:

Search bar filters products by keyword (e.g., 'dark', 'espresso', 'ground', 'whole bean')

Searches across product name, category, roast, and grind type

Displays 'No products found' message when zero results match query

Real-time updates using useMemo for performance optimization

Clear placeholder text guiding users on search capabilities

## Bonus: Cart Management Infrastructure

Implemented foundational cart system to support future US2 checkout workflow:

CartContext with add-to-cart, remove, and quantity management

Stock validation preventing overselling

Subtotal calculation for checkout preview

Cart navigation accessible from Home screen

# 3. Challenges Encountered & Solutions

## Challenge 1: CSV Asset Loading in Expo Environment

Expo-managed projects require special handling to load static assets like CSV files. Direct file paths don't work.

✓ Solution: Implemented Asset.fromModule() with expo-asset library to properly download and locate the CSV at runtime. Added asset.localUri fallback for proper URI resolution.

## Challenge 2: Stock Data Type Mismatch

CSV stock values load as strings but require number comparison for inventory validation.

✓ Solution: Created toNumber() utility function to safely convert string values to numbers with fallback to 0, ensuring type-safe inventory checks.

## Challenge 3: Search Performance on Large Datasets

Real-time filtering could cause UI lag if performed synchronously on every keystroke.

✓ Solution: Implemented useMemo hook to memoize filtered results, preventing unnecessary recalculations and maintaining smooth search performance.

## Challenge 4: Memory Leaks in Async Data Loading

Component cleanup issues when products request completes after component unmounts.

✓ Solution: Added 'alive' flag in useEffect cleanup function to cancel state updates if component has unmounted, preventing memory leaks.

# Sprint Velocity & Next Steps

Week 1 established a solid foundation with both Feature 1 and Feature 2 fully functional and tested. The codebase is well-structured with proper state management and error handling. Week 2 priorities should focus on enhancing the product detail screen and implementing User Story 2 checkout workflow.